# Smart Pick Pro Tournament - Full Master Plan

Last Updated: 2026-04-15

Product Scope: Pure-simulation NBA fantasy tournaments with deterministic replay, auditable governance, and production-ready operations.

# 1. Executive Summary

Build and operate a year-round tournament platform that is always playable, independent of live-game availability.

Use existing simulation engines as the statistical core, with tournament wrappers for roster scoring, ranking, payouts, and history.

Ship with verifiable fairness: deterministic seeds, signed artifacts, chain checkpoints, and envelope exports for third-party audit.

Scale in phases: foundation -> monetization -> governance hardening -> growth loops -> championship ecosystem.

# 2. Product Principles

Always playable: no hard dependency on same-day NBA schedules for tournament generation.

Deterministic and explainable outcomes: same seed + same inputs must reproduce results.

Fairness before growth: anti-cheat, audit trails, and payout correctness are release gates.

Operational simplicity: one-click jobs, health checks, and clear admin controls.

Extensible architecture: feature flags, pluggable scoring, policy registry, and event-driven governance.

# 3. System Architecture

Core layers

Simulation Layer: engine/game_prediction.py + engine/simulation.py for environment + player stat distributions.

Tournament Domain Layer: tournament/* for entries, schedule, scoring, payouts, reconciliation, and ops jobs.

Data Layer: SQLite-backed operational store with event logs and profile pools.

Interface Layer: Streamlit admin/player pages and FastAPI ops endpoints.

Governance Layer: signed reconcile artifacts, chain checkpoints, and auditor envelopes.

# 4. Data and Entities

PlayerProfile: stable simulation inputs (rates, variability, minutes behavior, role attributes).

Tournament: format, pricing, lock/resolve timestamps, status lifecycle.

Entry: roster, salary validity, scoring output, ranking, payout entitlement.

PendingPaidEntry: checkout session linkage, retry/finalization state machine.

TournamentEvent: immutable operational and governance events with metadata payloads.

Governance Artifacts: digest-bearing snapshots for receipts, compliance, readiness, and composite governance.

# 5. Simulation and Scoring Plan

Environment simulation per tournament seed (pace, totals, spread proxies, blowout/OT risk).

Player stat simulation with distribution selection (skew-normal/KDE/zero-inflated/poisson-like).

Minutes-first causality, scenario selection, and momentum effects already present in QME flow.

Single sampled line per stat category per player per tournament run, then fantasy scoring aggregation.

Deterministic replay mode for audits, disputes, and regression tests.

# 6. Tournament Product Design

Contest tiers: free, low-stakes, premium, and special championship formats.

Roster constraints: position slots, salary cap, uniqueness checks, and legend/rarity rules as configured.

Prize pool logic: fixed-at-full-field with proportional scaling for underfilled contests.

Season structures: daily/weekly ladders, monthly finals, and annual championship rollups.

# 7. Payments, Reconciliation, and Payouts

Stripe checkout session creation and webhook-backed pending-paid entry lifecycle.

Reconcile jobs to finalize stale or delayed sessions safely with digest-backed summaries.

Refund automation for cancelled tournaments and payout execution for resolved tournaments.

Idempotency and retry-safe transitions for every financial edge case.

# 8. Governance and Audit Framework

Implemented governance chain (current)

Signature receipt artifacts + chain checkpoint + chain verification/history.

Compliance status artifact + checkpoint + prune + envelope export.

Readiness policy snapshot + checkpoint + prune + chain verification/history.

Readiness evaluation artifact + checkpoint + prune + chain verification/history + envelope export.

Composite governance snapshot + checkpoint + prune + chain verification/history + envelope export.

Next governance hardening

Cross-envelope attestation seal (single digest over all envelope heads).

Policy enforcement hooks (block payout/release actions when governance status is broken).

Chain discrepancy diagnostics endpoint with machine-readable repair guidance.

# 9. API and Admin Operations

FastAPI ops routes for export/head/verify/prune/checkpoint/history across all governance layers.

Streamlit Tournament Admin Ops page for jobs orchestration and manual lifecycle controls.

Envelope endpoints for auditor interchange (signed payload + verify metadata).

Operational event views and filterable diagnostics.

# 10. Security, Fairness, and Compliance

Deterministic seed strategy with auditable seed derivation.

Admin route authentication via environment-managed API keys.

Signing key registry support and signature version metadata in artifacts.

Replayability and tamper detection via digest chains + checkpoints + signature payload verification.

Jurisdictional/legal review path for paid fantasy operations.

# 11. KPIs and Success Metrics

Platform reliability: job success rate, payout success rate, reconciliation lag.

Governance integrity: broken-chain incidence, stale checkpoint rate, envelope verification pass rate.

Economics: fill rate, revenue per tournament, refund ratio, payment failure ratio.

Engagement: DAU/WAU, repeat-entry rate, retention cohorts, session depth.

# 12. Full Delivery Roadmap

## Phase 0 - Foundation (Completed)

Core tournament entities and entry submission flow.

Scheduler and resolution loops with payout/refund processors.

Base operational event logging and diagnostics.

## Phase 1 - Financial Correctness (Completed)

Pending-paid lifecycle handling and reconcile digest verification.

Admin finalize/reconcile controls and API exposure.

Regression coverage around payment edge cases.

## Phase 2 - Governance Layer Buildout (Completed)

Signature, compliance, readiness-policy, readiness-artifact, and composite snapshot lifecycles.

Checkpoint/history/chain/prune operations for each lifecycle.

Envelope exports for external audit exchange.

## Phase 3 - Governance Hardening (In Progress)

Cross-envelope attestation seal and notarized governance head.

Blocking policy gates for critical operations when governance is degraded.

Automated drift detection and remediation suggestions.

## Phase 4 - Competitive Product Depth

Advanced tournament formats, seasonal ladders, and championship circuits.

Rewards economy: badges, LP, milestones, and narrative progression.

Expanded contest templates and roster innovation.

## Phase 5 - Growth and Retention

Social loops (friend leagues, invites, rivalry records, share cards).

Notification strategy and personalized re-entry prompts.

Funnel experiments and pricing optimization.

## Phase 6 - Production Scale

Observability dashboards, SLOs, runbooks, and incident drills.

Background queue scaling and DB optimization paths.

Deployment hardening with rollback-safe schema evolution.

# 13. Execution Checklist

Code: feature complete and lint/compile clean.

Tests: integration and API coverage for all new endpoints and lifecycle functions.

Ops: job toggles and manual controls visible in admin UI.

Governance: chain/checkpoint/history/envelope verification all green.

Release: migration notes, rollback plan, and post-release validation script.

# 14. Immediate Next Sprint (Recommended)

Implement cross-envelope attestation seal artifact and checkpoint lifecycle.

Add API + UI controls for attestation export/head/verify/prune/checkpoint/history.

Add strict policy gate option to halt payout jobs when governance health != ok.

Ship full regression pack and canary release checklist.

# 15. Acceptance Criteria

All tournament tests pass with deterministic replay checks.

All governance layers return valid head/chain/checkpoint/history responses.

Envelope exports are signed and externally verifiable using provided metadata.

Admin operators can complete full lifecycle actions without direct DB intervention.

No critical payout/reconcile regressions in staged replay suite.